Daily Scrum Meeting Minutes:

Attendees:

- Senior Project:

  - Nicholas Delamo

  - Justin Cabrera

  - Enrique Rodicio

  - Damian Torrens

  - Phillip Nguyen

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 8:00 PM

End time:  8:15 PM

Senior Project

Nicholas Delamo:

- How many hours did I work since the last meeting?

  - 8

- What was done since the last scrum meeting?

  - Installing most of Canvas

  - Fixing previous installation attempt

  - Updated quick start guide

  - Installed dependencies

- What is planned to be done until the next scrum meeting?

  - Finishing installation and setup

- What are the hurdles?

  - Impatience

  - Errors

Damian Torrens:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixing troubles encountered when trying to run the environment.

  - Keep learning Ruby

- What is planned to be done until the next scrum meeting?

  - Complete installation and configuration and ensure everything runs smoothly.

- What are the hurdles?

  - Configuration errors.

  - Lack of knowledge for the language.

Enrique Rodicio:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Setup development environment on WSL

- What is planned to be done until the next scrum meeting?

  - Study Ruby and LTI specification

- What are the hurdles?

  - Lack of knowledge in Ruby

Justin Cabrera:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Switching to virtual box to proceed to try and create the local canvas environment.

  - It is not done yet due to various errors.

- What is planned to be done until the next scrum meeting?

  - Finish the environment setup.

- What are the hurdles?

  - The current setup errors I am having with Yarn.

<Phillip Nguyen>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Tried getting Canvas to run in VM

  - Continued to study Ruby

- What is planned to be done until the next scrum meeting?

  - Try to finish getting canvas set up in VM

  - Continue looking at Ruby and LTI

- What are the hurdles?

  - Having difficulty setting up canvas in VM

Capstone 1

William Padron

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Set up dev environment on Ubuntu

  - Got RubyMine installed and working

- What is planned to be done until the next scrum meeting?

  - Practice on Ruby and get a handle of the workflow

  - Review LTI specs

- What are the hurdles?

  - See if there’s a significant difference between default repo and initialized repo

David Paez

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Set up the Canvas Development Environment

  - Continued learning about Ruby through video and other sources

  - Reviewed LTI specifications

- What is planned to be done until the next scrum meeting?

  - Commence learning Rails and continue practicing Ruby

  - Review tutorial on how to build LTI App with Rails

- What are the hurdles?

  - Setting up that Canvas environment, but it’s over now.

Leila Adaza

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Learn and review Ruby documentation + LTI specs

  - Start setting up the environment

- What is planned to be done until the next scrum meeting?

  - Continue setting up the environment

  - Keep familiarizing with Ruby using tutorials and GitHub repo

- What are the hurdles?

  - Slow installation times

Cheska Sy

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked into Ruby Core Reference docs

  - Reviewed more LTI application examples

  - Began local dev environment setup

- What is planned to be done until the next scrum meeting?

  - Complete local dev env setup

  - Review and understand professor’s specific graderfinder code

- What are the hurdles?

  - Long installation times due to slow machine