Daily Scrum Meeting Minutes:

Attendees:

- Senior Project:

  - Justin Cabrera

  - Phillip Nguyen

  - Enrique Rodicio

  - Damian Torrens

  - Nicholas Delamo

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 8:00 PM

End time: 8:15 PM

Senior Project

Justin Cabrera:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished setting up the local environment to code with.

- What is planned to be done until the next scrum meeting?

  - Familiarizing myself with the canvas codebase.

- What are the hurdles?

  - Difficulty understanding ruby and the sheer complexity of the codebase.

Nicholas Delamo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continue trying to finish installation of local environment

- What is planned to be done until the next scrum meeting?

  - Finish installing Canvas local environment

- What are the hurdles?

  - Insufficient Privilege error

Enrique Rodicio:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Studying LTI and Ruby

  - Learning how LTI applications are run by canvas

- What is planned to be done until the next scrum meeting?

  - Continue studying LTI and Ruby

- What are the hurdles?

  - Difficulty finding in depth resources on how to connect Canvas to LTI applications

Damian Torrens:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Still setting up and configuring the environment for Ruby and the Canvas configuration.

- What is planned to be done until the next scrum meeting?

  - Complete the installation of the environment and make it ready to work.

- What are the hurdles?

  - Difficulty getting Ruby environment ready to work without running into errors. Lack of knowledge for the environment.

<Phillip Nguyen>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Looked at more Ruby and LTI examples

- What is planned to be done until the next scrum meeting?

  - Continue trying to get canvas to run in VM

  - Familiarize myself more with Ruby and LTI

- What are the hurdles?

  - Several errors while following the quick start guide to run Canvas

Capstone 1

William Padron:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Changed working repo from default to project

- What is planned to be done until the next scrum meeting?

  - Finish setting up development environment

  - Make some simple ruby program to familiarize myself more

  - Review LTI documentation

- What are the hurdles?

  - Currently running into an error with json version

David Paez

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Set up Canvas Test Development Server and Redis. Looking around admin features.

  - Reviewed LTI specifications

  - Continued learning Rails and Ruby

- What is planned to be done until the next scrum meeting?

  - Change from the Canvas stable build to the Professor’s repo.

  - After setting up Professor’s repo, try looking at how to set up and LTI application within my own test branch.

- What are the hurdles?

  - None

Leila Adaza:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Start setting up the project locally

  - Review professor’s code + LTI specs

  - Learn Ruby programming language

- What is planned to be done until the next scrum meeting?

  - Continue setting up the project environment

  - Keep reviewing Ruby documentation and GitHub repository

- What are the hurdles?

  - Slow installation process due to connectivity issues

Cheska Sy:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Installed all dependencies for Canvas LMS

- What is planned to be done until the next scrum meeting?

  - Fix authentication error when connecting to postgre - planning to reset password using pg_hba.conf/.pgpass

  - Fully complete setting up local dev environment by next sprint meeting

- What are the hurdles?

  - Ran into many errors during installation (but fixed them), currently having issues with connecting to postgre database