Daily Scrum Meeting Minutes:

Attendees:

- Senior Project:

  - Enrique Rodicio

  - Justin Cabrera

  - Phillip Nguyen

  - Damian Torrens

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:30 PM

End time: 7:44 PM

Senior Project

Justin Cabrera:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Issues with Rubymine on startup.

  - Pulled Enrique’s work to work on from his point

  - Studying the layout of how it works on registering and storing users.

- What is planned to be done until the next scrum meeting?

  - Troubleshoot the issues he has with his user class.

- What are the hurdles?

  - Complexity of canvas.

<Enter Team Member 2nd's Name>:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Enrique Rodicio:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued trying to make form for new grader

- What is planned to be done until the next scrum meeting?

  - Finish making form for new grader

- What are the hurdles?

  - Errors when trying to save data into database

Damian Torrens:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Learn Ruby and work in the user story. Trying to organize the user story.

- What is planned to be done until the next scrum meeting?

  - Keep learning Ruby and the environment and work in the user story.

- What are the hurdles?

  - Time

Phillip Nguyen:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Studied code base and user stories

- What is planned to be done until the next scrum meeting?

  - Continue working in the user story

- What are the hurdles?

  - Time

Capstone 1

William Padron:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued working on use case diagram

- What is planned to be done until the next scrum meeting?

  - Finish rest of use case diagram

- What are the hurdles?

  - None

David Paez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the professor’s use case diagram and other documentation

- What is planned to be done until the next scrum meeting?

  - Finishing the use case diagrams

  - Start working on other types of diagrams

- What are the hurdles?

  - None

Leila Adaza:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on use case diagrams

- What is planned to be done until the next scrum meeting?

  - Finish working on a use case diagram for documentation

- What are the hurdles?

  - None

Cheska Sy:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Added components to User Story 5’s documentation/use case diagram

- What is planned to be done until the next scrum meeting?

  - Finalize User Story 5 use case diagram

- What are the hurdles?

  - None