Daily Scrum Meeting Minutes:

Attendees:

- Senior Project:

  - Enrique Rodicio

  - Damian Torrens

  - Nicholas Delamo

  - Phillip Nguyen

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:30 PM

End time: 7:45 PM

Senior Project

Nicholas Delamo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Starting postgres

- What is planned to be done until the next scrum meeting?

  - Figure out how to do user story 3

- What are the hurdles?

  - Inexperience and time

<Enter Team Member 2nd's Name>:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Enrique Rodicio:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Looked over existing canvas views and studied css and html

- What is planned to be done until the next scrum meeting?

  - See how to access database from html views so that new graders can register

- What are the hurdles?

  - Unfamiliarity with html and css

Damian Torrens:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Keep learning Ruby, Canvas environment, and database setting

- What is planned to be done until the next scrum meeting?

  - Finish Ruby tutorial and start working in the user story.

- What are the hurdles?

  - Time

Phillip Nguyen:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Went over Rails and Canvas code base

- What is planned to be done until the next scrum meeting?

  - Continue going over code base and start working on user story

- What are the hurdles?

  - None

Capstone 1

William Padron:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued work on the diagram for the layout

- What is planned to be done until the next scrum meeting?

  - Finish working on the diagram

  - Begin implementing it on the test environment

- What are the hurdles?

  - None

David Paez

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued creating diagrams for GraderFinder

  - Finishing off a more pleasant looking wireframe

- What is planned to be done until the next scrum meeting?

  - Finish the wireframe and create more diagrams

- What are the hurdles?

  - None

Leila Adaza:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued working on polishing up a more professional wireframe

- What is planned to be done until the next scrum meeting?

  - Finish more presentable and professional wireframe for grader view

- What are the hurdles?

  - None

Cheska Sy:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on final draft of registration process/dashboard design

- What is planned to be done until the next scrum meeting?

  - Finalize registration design and create more diagrams under User Story 5

- What are the hurdles?

  - None