Daily Scrum Meeting Minutes:

Attendees:

- Senior Project:

  - Nicholas Delamo

  - Enrique Rodicio

  - Justin Cabrera

  - Phillip Nguyen

  - Damian Torrens

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:30 PM

End time: 7:39 PM

Senior Project

Nicholas Delamo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Figuring out assigned user stories.

- What is planned to be done until the next scrum meeting?

  - Continue studying user stories.

- What are the hurdles?

  - Inexperience and time

Justin Cabrera:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued work with rails and creating a custom user class.

- What is planned to be done until the next scrum meeting?

  - Continue working on the user class

- What are the hurdles?

  - Any problems with the existing user class.

Enrique Rodicio:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Studied rails models associations and nested attributes

  - Created a more simple model for a user than canvas’s user model

- What is planned to be done until the next scrum meeting?

  - Create form for application of new grader

- What are the hurdles?

  - n/a

Damian Torrens:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Ruby and Postgres learning. Started working on the user story.

- What is planned to be done until the next scrum meeting?

  - Keep learning Ruby while understanding the canvas environment. Keep working in the user story.

- What are the hurdles?

  - Time

Phillip Nguyen:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued Code base study and looked at html

- What is planned to be done until the next scrum meeting?

  - Keep going over code while trying to work on user story

- What are the hurdles?

  - Challenge of the new environment

Capstone 1

William Padron:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finalized Adobe XD wireframe diagram

  - Showcased and exported it to the rest of the team including Deng

- What is planned to be done until the next scrum meeting?

  - Begin work on the use case diagram

- What are the hurdles?

  - None

David Paez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Working on the different diagrams, starting with the Use Case Diagram

  - Collaborated with Capstone I team about Use Case design for students

- What is planned to be done until the next scrum meeting?

  - Start working on the use case for a professor

- What are the hurdles?

  - None

Leila Adaza:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started working on use case diagrams for documentation

- What is planned to be done until the next scrum meeting?

  - Continue working on use case diagrams

- What are the hurdles?

  - None

Cheska Sy:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Began design of User Story 5’s documentation/use case diagram

- What is planned to be done until the next scrum meeting?

  - Work on User Story 5 documentation/use case diagram

- What are the hurdles?

  - None