Daily Scrum Meeting Minutes:

Attendees:

- Senior Project:

  - Nicholas Delamo

  - Damian Torrens

  - Enrique Rodicio

  - Phillip Nguyen

  - Justin Cabrera

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:30 PM

End time: 7:40 PM

Senior Project

Nicholas Delamo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Talked with others working on user story 13

- What is planned to be done until the next scrum meeting?

  - Continue working on and studying user story 13 with teammates.

- What are the hurdles?

  - Inexperience and time

Justin Cabrera:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Implementing prereq function.

- What is planned to be done until the next scrum meeting?

  - Continued implementation of it.

- What are the hurdles?

  - None.

Enrique Rodicio:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Almost completed function that sorts courses that graders are eligible to grade

- What is planned to be done until the next scrum meeting?

  - Finish this function

  - Make function to show grader assignments that are open to be graded in courses they are eligible to grade

- What are the hurdles?

  - none

Damian Torrens:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Trying to develop the user story. Talked with teammates about how to make the user story work.

- What is planned to be done until the next scrum meeting?

  - Keep working towards developing the user story.

- What are the hurdles?

  - Time and Inexperience.

Phillip Nguyen:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Talked to teammates about user story 13

- What is planned to be done until the next scrum meeting?

  - Continue working on user story with teammates

- What are the hurdles?

  - Time

Capstone 1

William Padron:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Improved use case diagram and added edge cases

- What is planned to be done until the next scrum meeting?

  - Finalize use case diagram

- What are the hurdles?

  - None

David Paez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued working and improving on use case diagrams

- What is planned to be done until the next scrum meeting?

  - Discussing next steps and other diagrams to implement with my team

- What are the hurdles?

  - None

Leila Adaza:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on improving the use case diagram

- What is planned to be done until the next scrum meeting?

  - Continue making more comprehensive diagram for documentation

- What are the hurdles?

  - None

Cheska Sy:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on adding more scenarios to User Story 5 use case diagram

- What is planned to be done until the next scrum meeting?

  - Work on making last few changes for more detailed use case diagram

- What are the hurdles?

  - None