Daily Scrum Meeting Minutes:

Attendees:

- Senior Project:

  - Damian Torrens

  - Enrique Rodicio

  - Phillip Nguyen

  - Nicholas Delamo

  - Justin Cabrera

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:30 PM

End time: 7:37 PM

Senior Project

Nicholas Delamo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on user story 13 with teammates

- What is planned to be done until the next scrum meeting?

  - Continue working on user story 13 with teammates

- What are the hurdles?

  - Inexperience and time

Justin Cabrera:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixed a routing error with the teacher model, which led it into grader forms.

- What is planned to be done until the next scrum meeting?

  - Resume implementing course prereq functions.

- What are the hurdles?

  - None.

Enrique Rodicio:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished function that finds courses user is eligible for

- What is planned to be done until the next scrum meeting?

  - Adapt this function to show specific assignments user can grade

- What are the hurdles?

  - none

Damian Torrens:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working a way to develop the user story.

- What is planned to be done until the next scrum meeting?

  - Keep learning Ruby and working towards developing the user story.

- What are the hurdles?

  - Time and inexperience

Phillip Nguyen:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked towards developing user story

- What is planned to be done until the next scrum meeting?

  - Keep on working on the user story

- What are the hurdles?

  - Time

Capstone 1

William Padron:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finalizing use case diagram

- What is planned to be done until the next scrum meeting?

  - Finish use case diagram and get ready for presentation

- What are the hurdles?

  - None

David Paez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Adding the last finishing touches to the use case diagrams and detailing some more uses

- What is planned to be done until the next scrum meeting?

  - Complete the use case diagram to show to product owner

- What are the hurdles?

  - None

Leila Adaza:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on improving use case diagram for documentation

- What is planned to be done until the next scrum meeting?

  - Finish use case diagram in time for presentation to PO

- What are the hurdles?

  - None

Cheska Sy:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Added detail to User Story 5 use case diagram

- What is planned to be done until the next scrum meeting?

  - Finalize User Story 5 documentation/use case diagram

- What are the hurdles?

  - None