Daily Scrum Meeting Minutes:

Attendees:

- Senior Project:

  - Nicholas Delamo

  - Phillip Nguyen

  - Damian Torrens

  - Enrique Rodicio

  - Justin Cabrera

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 8:15 PM

End time: 8:20 PM

Senior Project

Nicholas Delamo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on user story 13

- What is planned to be done until the next scrum meeting?

  - Continue working on user story 13 with teammates

- What are the hurdles?

  - Inexperience, time, stress

Justin Cabrera:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Experimenting with the course’s js files.

- What is planned to be done until the next scrum meeting?

  - Working on settings that allows teachers to have more than one course.

- What are the hurdles?

  - Figuring out if that is a native canvas setting.

Enrique Rodicio:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Implemented function to show graders assignments they are eligible to grade

- What is planned to be done until the next scrum meeting?

  - Work on input validation and documentation

- What are the hurdles?

  - None

Damian Torrens:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked towards developing the user story.

- What is planned to be done until the next scrum meeting?

  - Read over the API documentation for help developing the user story. Keep learning Ruby.

- What are the hurdles?

  - Time and inexperience.

Phillip Nguyen:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Talked to teammates about user story

- What is planned to be done until the next scrum meeting?

  - Go over Canvas API and work on user story with teammates

- What are the hurdles?

  - Difficulty with Canvas

Capstone 1

William Padron:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finalized use case and sequence diagrams

  - Presented these to Deng in the sprint review

- What is planned to be done until the next scrum meeting?

  - Assign new user stories and begin new sprint

- What are the hurdles?

  - None

David Paez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finalized the use case diagram for student grader and professor

  - Created a sequence diagram to demonstrate the student grader’s steps and actions through the application

  - Presented the diagrams to the product owner

- What is planned to be done until the next scrum meeting?

  - Plan out what diagrams to do next and discuss them in the sprint planning meeting

  - Start working on the sequence diagram of the professor using the GraderFinder app.

- What are the hurdles?

  - None

Leila Adaza:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Completed use case diagram that had more details and covered more cases

  - Worked on a sequence diagram in addition to improved use case diagram

  - Presented both diagrams and received approval from PO

- What is planned to be done until the next scrum meeting?

  - Decide future diagrams to create for next sprint

- What are the hurdles?

  - None

Cheska Sy:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finished making more comprehensive use case diagram with additional scenarios and edge cases

  - Added a sequence diagram to represent graders’ flow of actions

  - Gained product owner’s approval at Sprint Review

- What is planned to be done until the next scrum meeting?

  - Begin designing alternative Canvas integrated scenario for use case diagram

- What are the hurdles?

  - None