Daily Scrum Meeting Minutes:

Attendees:

- Senior Project:

  - Enrique Rodicio

  - Phillip Nguyen

  - Nicholas Delamo

  - Damian Torrens

  - Justin Cabrera

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:30 PM

End time: 7:40 PM

Senior Project

Nicholas Delamo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started working on user story 13

- What is planned to be done until the next scrum meeting?

  - Continue working on user story 13

- What are the hurdles?

  - Inexperience and time

Justin Cabrera:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Troubleshooting various form errors such as 406 and 500 errors.

- What is planned to be done until the next scrum meeting?

  - Continue fixing and implementing the teacher model.

- What are the hurdles?

  - None.

Enrique Rodicio:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Made submitting the prerequisite class form enter the information into db

  - Looked into canvas’ existing tables to see how to incorporate them into graderfinder

- What is planned to be done until the next scrum meeting?

  - Begin creating a temporary way to place assignments into the system so that graders can be shown assignments they are eligible for

- What are the hurdles?

  - Making use of canvas’ existing features requires looking over a large amount of code

Damian Torrens:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Understanding Canvas code and trying to find where to start writing the code for the return grade button.

- What is planned to be done until the next scrum meeting?

  - Keep reading through Canvas code to start implementing the user story.

- What are the hurdles?

  - None

Phillip Nguyen:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Went over Ruby and worked on user story 13

- What is planned to be done until the next scrum meeting?

  - Continue work on user story 13

- What are the hurdles?

  - None.

Capstone 1

William Padron:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued work on the use case diagram

- What is planned to be done until the next scrum meeting?

  - Develop use case diagram to encompass edge cases as well as professor users

- What are the hurdles?

  - None

David Paez

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Working on making the use case diagrams more refined

  - Reviewing other artifacts to use for future sprints

- What is planned to be done until the next scrum meeting?

  - Continue making the use case diagram more comprehensive and detailed

- What are the hurdles?

  - None

Leila Adaza:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on use case diagram for documentation

- What is planned to be done until the next scrum meeting?

  - Continue working on more comprehensive diagram

- What are the hurdles?

  - None

Cheska Sy:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on design for more comprehensive use case diagram

- What is planned to be done until the next scrum meeting?

  - Work on adding more scenarios to use case diagram

- What are the hurdles?

  - None