Daily Scrum Meeting Minutes:

Attendees:

- Senior Project:

  - Justin Cabrera

  - Nicholas Delamo

  - Enrique Rodicio

  - Phillip Nguyen

  - Damian Torrens

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:30 PM

End time: 7:35 PM

Senior Project

Nicholas Delamo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on user story 13

- What is planned to be done until the next scrum meeting?

  - Continue working on user story 13, review Ruby and code

- What are the hurdles?

  - Inexperience and time

Justin Cabrera:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working with routing issues still

  - Merged with enrique’s new user system

- What is planned to be done until the next scrum meeting?

  - Continue working on teacher model

- What are the hurdles?

  - None.

Enrique Rodicio:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Added registration for a canvas user, which is linked to a grader_finder user

- What is planned to be done until the next scrum meeting?

  - Begin implementing functionality to add prerecs to courses and sort courses by those prereqs

- What are the hurdles?

  - none

Damian Torrens

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Looking through Canvas code to implement the user story.

- What is planned to be done until the next scrum meeting?

  - Start implementing code for the user story.

- What are the hurdles?

  - Time

Phillip Nguyen:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Went over Ruby and code base for user story 13

- What is planned to be done until the next scrum meeting?

  - Continue work on user story 13

- What are the hurdles?

  - None

Capstone 1

William Padron:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued work on use case diagrams

  - Began planning out use case diagram for professor user

- What is planned to be done until the next scrum meeting?

  - Begin work on use case diagram for professors

- What are the hurdles?

  - None

David Paez

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Improving the use case diagrams that we have created

  - Discussing with my other team members on ways to improve the use case diagrams and what other diagrams we may want to work on

- What is planned to be done until the next scrum meeting?

  - Continue working on documentation and discussing artifacts to be included

- What are the hurdles?

  - None

Leila Adaza:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on improving use case diagram for documentation

- What is planned to be done until the next scrum meeting?

  - Continue working on making use case diagram more comprehensive

- What are the hurdles?

  - None

Cheska Sy:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on making more comprehensive use case diagram for User Story 5

- What is planned to be done until the next scrum meeting?

  - Design and add more scenarios to use case diagram

- What are the hurdles?

  - None