Daily Scrum Meeting Minutes:

Attendees:

- Senior Project:

  - Nicholas Delamo

  - Phillip Nguyen

  - Enrique Rodicio

  - Justin Cabrera

  - Damian Torrens

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:30 PM

End time: 7:48 PM

Senior Project

Nicholas Delamo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researched ruby for user story 13

- What is planned to be done until the next scrum meeting?

  - Talk to others working on user story 13, figure out what to do to help

- What are the hurdles?

  - Inexperience, time, and coordination of schedule

Justin Cabrera:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reworking teacher model to Enrique’s new system

- What is planned to be done until the next scrum meeting?

  - Looking how canvas natively supports courses

  - Integrating those courses into Enrique’s prereq system.

- What are the hurdles?

  - Canvas’s large codebase.

Enrique Rodicio:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began implementing temporary way to add prerequisite courses to database

- What is planned to be done until the next scrum meeting?

  - Create a method to show courses to grader based on the prerequisites to grade the courses and the courses the grader has taken

- What are the hurdles?

  - none

Damian Torrens:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Trying to implement the user story in Canvas.

- What is planned to be done until the next scrum meeting?

  - Keep working to implement user story.

- What are the hurdles?

  - Time

Phillip Nguyen:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Went over Ruby for user story 13

- What is planned to be done until the next scrum meeting?

  - Continue working towards implementing user story 13

- What are the hurdles?

  - None

Capstone 1

William Padron:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Refined use case diagram to include a professor user

- What is planned to be done until the next scrum meeting?

  - Identify edge cases and implement those into the diagram

- What are the hurdles?

  - None

David Paez

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the use case diagrams, adding more details

  - Continued researching different diagrams and consulting team members on different artifacts to begin design on

- What is planned to be done until the next scrum meeting?

  - Continue work on diagrams and discussing with teammates how to move forward

- What are the hurdles?

  - None

Leila Adaza:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on making the use case diagram more detailed

- What is planned to be done until the next scrum meeting?

  - Continue improving the use case diagram for documentation

- What are the hurdles?

  - None

Cheska Sy:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued work on more comprehensive User Story 5 use case diagram

- What is planned to be done until the next scrum meeting?

  - Add more scenarios/edge cases to design of use case diagram

- What are the hurdles?

  - None