Daily Scrum Meeting Minutes:

Attendees:

- Senior Project:

  - Nicholas Delamo

  - Phillip Nguyen

  - Damian Torrens

  - Enrique Rodicio

  - Justin Cabrera

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:30 PM

End time: 7:38 PM

Senior Project

Nicholas Delamo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Talked about user story 13 with others

- What is planned to be done until the next scrum meeting?

  - Figure out a guide to use for doing user story 13

- What are the hurdles?

  - Inexperience, time, no guide

Justin Cabrera:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working with canvas’s native functions to try to import courses to prereq function

- What is planned to be done until the next scrum meeting?

  - Continue searching

- What are the hurdles?

  - Canvas’s large codebase.

Enrique Rodicio:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Created temporary ways to insert prerequisite courses and prerequisites of a course in order to make function that shows graders which assignments they are eligible for

- What is planned to be done until the next scrum meeting?

  - Create function to sort courses for graders based on prerequisites

- What are the hurdles?

  - none

Damian Torrens:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Exploring through canvas code to do the user story.

- What is planned to be done until the next scrum meeting?

  - Keep looking for a way to do the user story.

- What are the hurdles?

  - Time amd inexperience.

Phillip Nguyen:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Talked to teammates on working on user story

- What is planned to be done until the next scrum meeting?

  - Work on user story with teammates

- What are the hurdles?

  - Time

Capstone 1

William Padron:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Met with Deng for backlog grooming

  - Refined user stories

- What is planned to be done until the next scrum meeting?

  - Finish up edge cases in use case diagram

- What are the hurdles?

  - None

David Paez

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Attended backlog meeting with professor

  - Added more details to the use case diagrams and polished them

- What is planned to be done until the next scrum meeting?

  - Improve upon the use case diagrams and get feedback from team members

  - Discuss artifacts that should be made

- What are the hurdles?

  - None

Leila Adaza:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on implementing a more comprehensive use case diagram

- What is planned to be done until the next scrum meeting?

  - Continue working on improving use case diagram for documentation

- What are the hurdles?

  - None

Cheska Sy:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Included additional scenario in User Story 5 use case diagram

- What is planned to be done until the next scrum meeting?

  - Work on adding more cases and scenarios to use case diagram

- What are the hurdles?

  - None