Daily Scrum Meeting Minutes:

Attendees:

- Senior Project:

  - Nicholas Delamo

  - Damian Torrens

  - Enrique Rodicio

  - Phillip Nguyen

  - Justin Cabrera

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:30 PM

End time: 7:41 PM

Senior Project

Nicholas Delamo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished reading documentation and LTI for user story 13

- What is planned to be done until the next scrum meeting?

  - Planning to start working and helping on user story 13

- What are the hurdles?

  - Inexperience and time

Justin Cabrera:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued work on empty section parsing.

- What is planned to be done until the next scrum meeting?

  - Continue to work on it.

- What are the hurdles?

  - None.

Enrique Rodicio:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on making code adhere more to rails standards

- What is planned to be done until the next scrum meeting?

  - Continue to clean up code and make it adhere to rails standards

  - Link find section method to function that enrolls graders as TA’s once Justin finishes it

- What are the hurdles?

  - none

Damian Torrens:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Read the Canvas API documentation.

- What is planned to be done until the next scrum meeting?

  - Planning on start to work on the user story.

- What are the hurdles?

  - Time

Phillip Nguyen:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Looked over Canvas and LTI API along with the code

- What is planned to be done until the next scrum meeting?

  - Work out a way to implement user story

- What are the hurdles?

  - None

Capstone 1

William Padron:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Class diagram mostly finished

- What is planned to be done until the next scrum meeting?

  - Keep refining class diagram to present on Friday

- What are the hurdles?

  - None

David Paez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Almost finished refining and polishing class diagrams and sequence diagrams

- What is planned to be done until the next scrum meeting?

  - Complete the sequence diagram and class diagrams then refine till Friday

- What are the hurdles?

  - None

Leila Adaza:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on improving and creating diagrams for documentation

- What is planned to be done until the next scrum meeting?

  - Continue working on diagrams with Capstone I team

- What are the hurdles?

  - None

Cheska Sy:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Added more detail to User Story 3 diagrams/documentation

- What is planned to be done until the next scrum meeting?

  - Include more cases/scenarios for User Story 3 class diagram

- What are the hurdles?

  - None