Daily Scrum Meeting Minutes:

Attendees:

- Senior Project:

  - Justin Cabrera

  - Nicholas Delamo

  - Enrique Rodicio

  - Phillip Nguyen

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:30 PM

End time: 7:39 PM

Senior Project

Justin Cabrera:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working on assigning graders to open sections.

- What is planned to be done until the next scrum meeting?

  - Finish working on assigning graders to open sections.

- What are the hurdles?

  - None.

Nicholas Delamo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Read Canvas LTI API for user story 13

- What is planned to be done until the next scrum meeting?

  - Continue reading and working on Canvas LTI for user story 13

- What are the hurdles?

  - Inexperience and time

Enrique Rodicio:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixed the function that finds assignments for graders so that it doesn’t show unpublished or deleted courses

  - Created function that allows graders to enroll in a course

- What is planned to be done until the next scrum meeting?

  - Make grader homepage show information relevant to the assignment they’ve chosen to grade

- What are the hurdles?

  - None

<Enter Team Member 4th's Name>:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Phillip Nguyen:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Looked at Canvas API and LTI for user story

- What is planned to be done until the next scrum meeting?

  - Continue working in the user story

- What are the hurdles?

  - None

Capstone 1

William Padron:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Keep working on class diagram

- What is planned to be done until the next scrum meeting?

  - Work on class diagram with Capstone I teammates

- What are the hurdles?

  - None

David Paez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the class diagrams and refined sequence diagrams

- What is planned to be done until the next scrum meeting?

  - Keep on working on the diagrams

  - Discuss with team mates any needed changes

- What are the hurdles?

  - None

Leila Adaza:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on class diagram for documentation

- What is planned to be done until the next scrum meeting?

  - Continue working on class diagram

- What are the hurdles?

  - None

Cheska Sy:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Made the class diagram more comprehensive for User Story 3

- What is planned to be done until the next scrum meeting?

  - Add more details to User Story 3 class diagram

- What are the hurdles?

  - None