Daily Scrum Meeting Minutes:

Attendees:

- Senior Project:

  - Damian Torrens

  - Nicholas Delamo

  - Phillip Nguyen

  - Justin Cabrera

  - Enrique Rodicio

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:40 PM

End time: 7:44 PM

Senior Project

Nicholas Delamo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reading Canvas LTI API for user story 13

- What is planned to be done until the next scrum meeting?

  - Continue reading documentation and Canvas LTI tool provider for user story 13

- What are the hurdles?

  - Inexperience and time

Justin Cabrera:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working on a method to check empty course sections to assign them to a grader.

- What is planned to be done until the next scrum meeting?

  - Implementing the method into the other grader controller methods to validate the process.

- What are the hurdles?

  - None.

Enrique Rodicio:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on grader homepage html and on grader applying to course as TA

- What is planned to be done until the next scrum meeting?

  - Edit grader homepage so that it shows current assignment

- What are the hurdles?

  - none

Damian Torrens:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Have been reading the documentation from Canvas and the LTI Tool Provider.

- What is planned to be done until the next scrum meeting?

  - Keep reading Canvas documentation and the LTI Tool provider to work on the user story.

- What are the hurdles?

  - Time

Phillip Nguyen:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued reading LTI and Canvas API

- What is planned to be done until the next scrum meeting?

  - Keep reading LTI and Canvas API for user story

- What are the hurdles?

  - None

Capstone 1

William Padron:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on refining sequence and use case diagrams

  - Refined backlog with Deng

- What is planned to be done until the next scrum meeting?

  - Continue work on class diagram

- What are the hurdles?

  - None

David Paez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on class diagrams and detailing them

  - Refined the sequence diagrams some more

  - Discussed the backlog with product owner

- What is planned to be done until the next scrum meeting?

  - Work on the class diagrams some more and refine sequence diagrams

- What are the hurdles?

  - None

Leila Adaza:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on diagrams for documentation

- What is planned to be done until the next scrum meeting?

  - Continue working on the diagrams with Capstone I team

- What are the hurdles?

  - None

Cheska Sy:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Added more details to User Story 3 diagrams

- What is planned to be done until the next scrum meeting?

  - Make User Story 3 diagrams more comprehensive

- What are the hurdles?

  - None