Daily Scrum Meeting Minutes:

Attendees:

- Senior Project:

  - Nicholas Delamo

  - Justin Cabrera

  - Damian Torrens

  - Enrique Rodicio

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:30 PM

End time: 7:39 PM

Senior Project

Nicholas Delamo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reading documentation and LTI tool for user story 13

- What is planned to be done until the next scrum meeting?

  - Finish reading for user story 13

- What are the hurdles?

  - Inexperience and time

Justin Cabrera:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Implementing the check empty section course method into other methods

- What is planned to be done until the next scrum meeting?

  - Continue working on it

- What are the hurdles?

  - None.

Enrique Rodicio:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Made redirect to a different homepage after grader applies for an assignment

  - Created function to store grader-assignment association

- What is planned to be done until the next scrum meeting?

  - Make homepage display relevant info about assignment

  - Move certain database manipulation function to their appropriate files

- What are the hurdles?

  - none

Damian Torrens:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Read the LTI Tool provider and Canvas documentation.

- What is planned to be done until the next scrum meeting?

  - Will finish reading documentation and try to start developing the user story.

- What are the hurdles?

  - Time

<Enter Team Member 5th's Name>:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Capstone 1

William Padron:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued working on the class diagram

- What is planned to be done until the next scrum meeting?

  - Begin refining and continue work on the class diagram

- What are the hurdles?

  - None

David Paez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Keep working on class diagrams

  - Refined sequence diagrams

- What is planned to be done until the next scrum meeting?

  - Continue working on class diagrams

  - Discuss other documentation we can begin to make

- What are the hurdles?

  - None

Leila Adaza:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on creating diagrams for documentation

- What is planned to be done until the next scrum meeting?

  - Continue working on diagrams pertaining to the current user story

- What are the hurdles?

  - None

Cheska Sy:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Made User Story 3 diagrams/documentation more comprehensive

- What is planned to be done until the next scrum meeting?

  - Add more detail to User Story 3 diagrams/documentation

- What are the hurdles?

  - None