Daily Scrum Meeting Minutes:

Attendees:

- Senior Project:

  - Nicholas Delamo

  - Enrique Rodicio

  - Damian Torrens

  - Phillip Nguyen

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:30 PM

End time: 7:46 PM

Senior Project

Nicholas Delamo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on user story in LTI application

  - Created new branch for group working on LTI application

- What is planned to be done until the next scrum meeting?

  - Continue working on LTI app

- What are the hurdles?

  - Inexperience, time, stress

<Enter Team Member 2nd's Name>:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Enrique Rodicio:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on popup window that shows grader information

- What is planned to be done until the next scrum meeting?

  - Finish grader information popup

  - Work on linking applications to course sidebar

- What are the hurdles?

  - none

Damian Torrens:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked to develop the user story with the LTI app.

- What is planned to be done until the next scrum meeting?

  - Will continue to work on developing the LTI app.

- What are the hurdles?

  - Time and inexperience.

Phillip Nguyen:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on user story in the LTI app

- What is planned to be done until the next scrum meeting?

  - Continue working on LTI

- What are the hurdles?

  - Inexperience

Capstone 1

William Padron:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Kept working on class diagram and database implementation

- What is planned to be done until the next scrum meeting?

  - Finish up class diagram

- What are the hurdles?

  - None

David Paez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the class diagrams making changes where needed as discussed with Capstone I team

- What is planned to be done until the next scrum meeting?

  - Keep working on the class diagram till eventually we put on the final touches.

- What are the hurdles?

  - None

Leila Adaza:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Work on improving diagrams for documentation

- What is planned to be done until the next scrum meeting?

  - Continue editing diagrams according to PO feedback

- What are the hurdles?

  - None

Cheska Sy:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Added more fields/details to User Story 3 docs

- What is planned to be done until the next scrum meeting?

  - Begin finalizing diagrams for PO approval in Sprint Review meeting

- What are the hurdles?

  - None