Daily Scrum Meeting Minutes:

Attendees:

- Senior Project:

  - Enrique Rodicio

  - Justin Cabrera

  - Damian Torrens

  - Nicholas Delamo

  - Phillip Nguyen

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:30 PM

End time: 7:35 PM

Senior Project

Nicholas Delamo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on user story for LTI app

- What is planned to be done until the next scrum meeting?

  - Continue working on user story for LTI

- What are the hurdles?

  - Inexperience and time

Justin Cabrera:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working on sidebar

- What is planned to be done until the next scrum meeting?

  - Continue work on it

- What are the hurdles?

  - None.

Enrique Rodicio:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on function that enrolls grader to course

- What is planned to be done until the next scrum meeting?

  - Link page where teacher can view applications to course sidebar

- What are the hurdles?

  - none

Damian Torrens:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on developing the LTI app.

- What is planned to be done until the next scrum meeting?

  - Will keep working on developing the LTI app with teammates.

- What are the hurdles?

  - Time and inexperience.

Phillip Nguyen:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on LTI app

- What is planned to be done until the next scrum meeting?

  - Continue working on LTI app

- What are the hurdles?

  - Difficulty with LTI

Capstone 1

William Padron:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finalized class diagram with all database variables

- What is planned to be done until the next scrum meeting?

  - Present diagram to Deng and see if any changes need to be made

- What are the hurdles?

  - None

David Paez

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Polished the class diagram some more and added all the canvas database table fields

- What is planned to be done until the next scrum meeting?

  - Put on the final touches and get ready to present it to the professor

- What are the hurdles?

  - None

Leila Adaza:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on improving diagrams based on PO feedback

- What is planned to be done until the next scrum meeting?

  - Finish improving documentation with Capstone I team

- What are the hurdles?

  - None

Cheska Sy:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Added more fields to class diagram based off of Canvas/GraderFinder tables

- What is planned to be done until the next scrum meeting?

  - Finalize User Story 3 documentation/diagrams for PO review in Sprint Review meeting

- What are the hurdles?

  - None