Daily Scrum Meeting Minutes:

Attendees:

- Senior Project:

  - Nicholas Delamo

  - Enrique Rodicio

  - Phillip Nguyen

  - Damian Torrens

  - Justin Cabrera

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:50 PM

End time: 7:53 PM

Senior Project

Nicholas Delamo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on LTI with teammates

- What is planned to be done until the next scrum meeting?

  - Will keep working on LTI

- What are the hurdles?

  - Inexperience with rails and time

Justin Cabrera:

- How many hours did I work since the last meeting?

  - 6

- What was done since the last scrum meeting?

  - Troubleshooting issues on my machine.

- What is planned to be done until the next scrum meeting?

  - Resume work on the sidebar.

- What are the hurdles?

  - None.

Enrique Rodicio:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Put link to applications page on course sidebar

  - Finished the function that enrolls graders

- What is planned to be done until the next scrum meeting?

  - Fix bug that causes the button that opens grader info modal to submit form

- What are the hurdles?

  - none

Damian Torrens:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on developing the LTI app with the teammates.

- What is planned to be done until the next scrum meeting?

  - Will keep working on developing the LTI app with the teammates.

- What are the hurdles?

  - Inexperience and trouble working through Rails

Phillip Nguyen:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on LTI app

- What is planned to be done until the next scrum meeting?

  - Keep working on LTI app with teammates

- What are the hurdles?

  - Inexperience with Rails

Capstone 1

William Padron:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Presented class diagram to Deng

- What is planned to be done until the next scrum meeting?

  - Plan out user stories for the last sprint

- What are the hurdles?

  - None

David Paez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Completed the diagrams and presented them to the professor

- What is planned to be done until the next scrum meeting?

  - Plan out our next users stories and prepare for the sprint planning meeting

- What are the hurdles?

  - None

Leila Adaza:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finish improved diagrams and receive PO approval

- What is planned to be done until the next scrum meeting?

  - Start preparing for creating poster with Capstone I team

- What are the hurdles?

  - None

Cheska Sy:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed User Story 3 documentation/diagrams with PO

- What is planned to be done until the next scrum meeting?

  - Begin planning for Senior Showcase

- What are the hurdles?

  - None