Daily Scrum Meeting Minutes:

Attendees:

- Senior Project:

  - Enrique Rodicio

  - Justin Cabrera

  - Nicholas Delam

  - Damian Torrens

  - Phillip Nguyen

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:30 PM

End time: 7:39 PM

Senior Project

Nicholas Delamo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on LTI for user story

- What is planned to be done until the next scrum meeting?

  - Continue to work on LTI for user story

- What are the hurdles?

  - Inexperience and time

Justin Cabrera:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working on the sidebar

- What is planned to be done until the next scrum meeting?

  - Continue to work on sidebar

- What are the hurdles?

  - None

Enrique Rodicio:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added section selection to the form where graders are accepted to grade a course

- What is planned to be done until the next scrum meeting?

  - Process submitted information and enroll graders into course after form is submitted

- What are the hurdles?

  - None

Damian Torrens:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Kept working through the LTI Tool Provider manual to work on the user story.

- What is planned to be done until the next scrum meeting?

  - Will keep developing the user story using the LTI Tool Provider manual.

- What are the hurdles?

  - Inexperience

Phillip Nguyen:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on LTI app

- What is planned to be done until the next scrum meeting?

  - Continue working on LTI app

- What are the hurdles?

  - None

Capstone 1

William Padron:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued reviewing the canvas databases to implement into the class diagram

- What is planned to be done until the next scrum meeting?

  - Continue looking through the database and revise the class diagram

- What are the hurdles?

  - None

David Paez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued to improve the class diagram by replacing the fields with the ones reflecting the Canvas tables

- What is planned to be done until the next scrum meeting?

  - Continue working on the user story and discuss with teammates on how to improve diagrams

- What are the hurdles?

  - None

Leila Adaza:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on improving diagrams for documentation

- What is planned to be done until the next scrum meeting?

  - Continue working on diagrams for the current user story

- What are the hurdles?

  - None

Cheska Sy:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on User Story 3 documentation/diagrams

- What is planned to be done until the next scrum meeting?

  - Make diagrams for User Story 3 more comprehensive

- What are the hurdles?

  - None