Daily Scrum Meeting Minutes:

Attendees:

- Senior Project:

  - Enrique Rodicio

  - Nicholas Delamo

  - Damian Torrens

  - Phillip Nguyen

  - Justin Cabrera

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:30 PM

End time: 7:40 PM

Senior Project

Nicholas Delamo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on user story for LTI

- What is planned to be done until the next scrum meeting?

  - Continue working on user story

- What are the hurdles?

  - Inexperience and time

Justin Cabrera:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Begun looking into downloading grades from canvas to lti

- What is planned to be done until the next scrum meeting?

  - Continued work on it

- What are the hurdles?

  - None

Enrique Rodicio:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on setting up a canvas environment that is able to download zipped submissions from a course

- What is planned to be done until the next scrum meeting?

  - Finish this, and make grader finder accept the downloaded zipped submissions from a canvas course

- What are the hurdles?

  - The quick start canvas guide doesn’t allow for files to be downloaded by default

Damian Torrens:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working on developing the LTI app for the user story.

- What is planned to be done until the next scrum meeting?

  - Keep working on developing the LTI for the user story.

- What are the hurdles?

  - Inexperience with Rails.

Phillip Nguyen:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on LTI for user story

- What is planned to be done until the next scrum meeting?

  - Continue working on LTI

- What are the hurdles?

  - Difficulty with LTI

Capstone 1

William Padron:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Kept working on material for presentation

- What is planned to be done until the next scrum meeting?

  - Continue work on poster

- What are the hurdles?

  - None

David Paez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Kept working on showcase presentation materials

- What is planned to be done until the next scrum meeting?

  - Work on Capstone 1 group poster

- What are the hurdles?

  - None

Leila Adaza:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on poster with Capstone 1 team

- What is planned to be done until the next scrum meeting?

  - Continue working on design for Capstone 1 poster

- What are the hurdles?

  - None

Cheska Sy:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Added to Capstone 1 poster design

- What is planned to be done until the next scrum meeting?

  - Include more details in Capstone 1 group poster

- What are the hurdles?

  - None