Daily Scrum Meeting Minutes:

Attendees:

- Senior Project:

  - Damian Torrens

  - Phillip Nguyen

  - Enrique Rodicio

  - Justin Cabrera

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:30 PM

End time: 7:45 PM

Senior Project

<Enter Team Member 1st's Name>:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Justin Cabrera:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continue working on the downloading of grades from canvas to the lti app.

- What is planned to be done until the next scrum meeting?

  - Configuring apache to allow the downloads.

- What are the hurdles?

  - None.

Enrique Rodicio:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Managed to get canvas to compile zip files

  - Began reading LTI tutorials given by professor

- What is planned to be done until the next scrum meeting?

  - Begin implementing LTI functionality

- What are the hurdles?

  - none

Damian Torrens:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working to create the LTI app following the user manual.

- What is planned to be done until the next scrum meeting?

  - Keep working to create the LTI app following the user manual.

- What are the hurdles?

  - Inexperience with LTI

Phillip Nguyen:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on and researched LTI app

- What is planned to be done until the next scrum meeting?

  - Keep working on it

- What are the hurdles?

  - Inexperience with LTI

Capstone 1

William Padron:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued working on poster for the capstone presentation

- What is planned to be done until the next scrum meeting?

  - Continue improving poster

- What are the hurdles?

  - None

David Paez

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Compiling notes on what I want to put on the poster

- What is planned to be done until the next scrum meeting?

  - Continue working on the poster and designing it.

- What are the hurdles?

  - None

Leila Adaza:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on Capstone I poster for Senior Showcase

- What is planned to be done until the next scrum meeting?

  - Continue working on Capstone 1 poster with team

- What are the hurdles?

  - None

Cheska Sy:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Included more detail in Capstone I group poster

- What is planned to be done until the next scrum meeting?

  - Work on designing Capstone I poster

- What are the hurdles?

  - None