Daily Scrum Meeting Minutes:

Attendees:

- Senior Project:

  - Nicholas Delamo

  - Enrique Rodicio

  - Justin Cabrera

  - Phillip Nguyen

  - Damian Torrens

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:54 PM

End time: 7:57 PM

Senior Project

Nicholas Delamo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on LTI

- What is planned to be done until the next scrum meeting?

  - Consult with other senior project members on what to do.

- What are the hurdles?

  - Inexperience, time, stress

Justin Cabrera:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixing apache issues

- What is planned to be done until the next scrum meeting?

  - Working on graderfinder ui

- What are the hurdles?

  - None.

Enrique Rodicio:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on associating courses and assignments from lms into graderfinder

  - Researched the canvas API documentation from Deng

- What is planned to be done until the next scrum meeting?

  - Associate users from lms with users in graderfinder

  - Create a way to submit assignments from lms

  - Begin working on poster

- What are the hurdles?

  - none

Damian Torrens:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished working on the user authentication and started to work on integrating the LTI app with Canvas.

- What is planned to be done until the next scrum meeting?

  - Will continue to work on the integration of the LTI app with Canvas.

- What are the hurdles?

  - Inexperience with Rails

Phillip Nguyen:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on and researched LTI

- What is planned to be done until the next scrum meeting?

  - Meet with other Senior Project members

- What are the hurdles?

  - Inexperience with Rails

Capstone 1

William Padron:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Designated all the user stories

- What is planned to be done until the next scrum meeting?

  - Begin revising the final documentation

- What are the hurdles?

  - None

David Paez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Assigned user stories and planned out next tasks to do

- What is planned to be done until the next scrum meeting?

  - Continue working on final documentation based on released guidelines

- What are the hurdles?

  - None

Leila Adaza:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Planned last sprint with PO

- What is planned to be done until the next scrum meeting?

  - Work on final documentation with Capstone I team

- What are the hurdles?

  - None

Cheska Sy:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Began planning final sprint user story for Capstone I

- What is planned to be done until the next scrum meeting?

  - Start working on final sections of Final Deliverable with Capstone I

- What are the hurdles?

  - None