Daily Scrum Meeting Minutes:

Attendees:

- Senior Project:

  - Justin Cabrera

  - Nicholas Delamo

  - Damian Torrens

  - Phillip Nguyen

  - Enrique Rodicio

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:30 PM

End time: 7:48 PM

Senior Project

Nicholas Delamo:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Worked on GraderFinder UI, refined it

- What is planned to be done until the next scrum meeting?

  - Get ready for virtual showcase

- What are the hurdles?

  - Inexperience, time

Justin Cabrera:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on scripts and posters.

- What is planned to be done until the next scrum meeting?

  - Work for preparing for rehearsal.

- What are the hurdles?

  - None

Enrique Rodicio:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on final presentation

- What is planned to be done until the next scrum meeting?

  - Finalize and compile final presentation

  - Make individual poster draft

- What are the hurdles?

  - None

Damian Torrens:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on improving the UI for GraderFinder.

  - Continue to work on deliverable documents.

- What is planned to be done until the next scrum meeting?

  - Will continue to improve the UI for GraderFinder.

  - Will continue to work on the deliverable documents.

- What are the hurdles?

  - Database configuration problem.

Phillip Nguyen:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on UI improvements

- What is planned to be done until the next scrum meeting?

  - Continue working on UI improvements, posters, and documents

- What are the hurdles?

  - None

Capstone 1

William Padron:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Added sprint reviews and updated appendix

- What is planned to be done until the next scrum meeting?

  - Finalize documentations

- What are the hurdles?

  - None

David Paez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Working on the final details of the final documentation

- What is planned to be done until the next scrum meeting?

  - Changing final documentation based on feedback from team

- What are the hurdles?

  - None

Leila Adaza:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Work on final documentation with Capstone I team

- What is planned to be done until the next scrum meeting?

  - Continue working on final documentation

- What are the hurdles?

  - None

Cheska Sy:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Added content to/refined Final Documentation with Capstone I

- What is planned to be done until the next scrum meeting?

  - Include more detail in Final Documentation and apply feedback suggested by Enrique

- What are the hurdles?

  - None