Daily Scrum Meeting Minutes:

Attendees:

- Senior Project:

  - Enrique Rodicio

  - Phillip Nguyen

  - Damian Torrens

  - Justin Cabrera

  - Nicholas Delamo

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:41 PM

End time: 7:47 PM

Senior Project

Nicholas Delamo:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Getting bunder errors, permission denied

- What is planned to be done until the next scrum meeting?

  - Fix errors, possibly completely restart Ubuntu, then work on UI

- What are the hurdles?

  - Inexperience, time, too many errors

Justin Cabera:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working on video scripts and recording

  - Worked on poster

- What is planned to be done until the next scrum meeting?

  - Work on the other video scripts and recording, to be finished by wednesday

- What are the hurdles?

  - None.

Enrique Rodicio:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Put together the audio and video for the user guide and the introduction videos

  - Created powerpoints for both videos

  - Uploaded videos to youtube

- What is planned to be done until the next scrum meeting?

  - Work on script for other two videos

  - Work on individual poster

  - Improve existing graderfinder features

- What are the hurdles?

  - Lack of time

Damian Torrens:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Worked on creating the script for the intro and user guide video.

  - Worked on improvements of the UI for GraderFinder.

- What is planned to be done until the next scrum meeting?

  - Will continue working on improvements for the UI.

- What are the hurdles?

  - Time

Phillip Nguyen:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on intro and user guide video

- What is planned to be done until the next scrum meeting?

  - Work on UI

- What are the hurdles?

  - None

Capstone 1

William Padron:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued refining the final documentation

- What is planned to be done until the next scrum meeting?

  - Begin constructing the final zip deliverable

- What are the hurdles?

  - None

David Paez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Refining and working on final documentation

- What is planned to be done until the next scrum meeting?

  - Continue to work on final documentation and refine using given guidelines and examples

- What are the hurdles?

  - None

Leila Adaza:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on final documentation with Capstone I team

- What is planned to be done until the next scrum meeting?

  - Continue working on final documentation

- What are the hurdles?

  - None

Cheska Sy:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Added to Appendix of Final Documentation with Capstone I

- What is planned to be done until the next scrum meeting?

  - Include more content in Final Documentation

- What are the hurdles?

  - None