Daily Scrum Meeting Minutes:

Attendees:

- Senior Project:

  - Justin Cabrera

  - Damian Torrens

  - Phillip Nguyen

  - Enrique Rodicio

  - Nicholas Delamo

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:30 PM

End time: 7:39 PM

Senior Project

Nicholas Delamo:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Restarting Ubuntu, got Canvas to work

- What is planned to be done until the next scrum meeting?

  - Work on graderfinder UI

- What are the hurdles?

  - Inexperience, time

Justin Cabrera:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on posters and video scripts

- What is planned to be done until the next scrum meeting?

  - Continue to work on them

- What are the hurdles?

  - None

Enrique Rodicio:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Tried implementing submitting from LMS

- What is planned to be done until the next scrum meeting?

  - Finish this if possible

  - Start working on poster

- What are the hurdles?

  - It is very hard to get around Canvas’ permissions to allow a non logged in user to submit to an assignment. It’s also hard to get a user to log in from the LMS.

Damian Torrens:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continue working on UI improvements for GraderFinder.

- What is planned to be done until the next scrum meeting?

  - Will continue working on UI improvements for GraderFinder.

  - Continue working on the final deliverable documents.

- What are the hurdles?

  - Errors when trying to update the database for GraderFinder.

Phillip Nguyen:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on UI improvements

- What is planned to be done until the next scrum meeting?

  - Keep working on it

- What are the hurdles?

  - Some errors

Capstone 1

William Padron:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued working on final documentation

- What is planned to be done until the next scrum meeting?

  - Continue refining and finalizing documentation

- What are the hurdles?

  - None

David Paez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the final documentation and refined it

- What is planned to be done until the next scrum meeting?

  - Continue to work on the final documentation and ask for feedback from teammates

- What are the hurdles?

  - None

Leila Adaza:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Work on final documentation with Capstone I team

- What is planned to be done until the next scrum meeting?

  - Continue working on final documentation

- What are the hurdles?

  - None

Cheska Sy:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Included more content in Appendix of Final Documentation

- What is planned to be done until the next scrum meeting?

  - Add to Final Documentation with Capstone I

- What are the hurdles?

  - None