Sprint Backlog Grooming Meeting Minutes:

Attendees:

- Senior Project:

  - Nicholas Delamo

  - Justin Cabrera

  - Phillip Nguyen

  - Enrique Rodicio

  - Damian Torrens

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 8:00 PM

End time:  8:45 PM

The following user stories were created/discussed/refined/prioritized.

- User Story 1 - System returns/screens a list of eligible students:

  - Ideal case: Instructor clicks a button in Canvas that lets all potential graders know that instructor has assignments to grade (notification to all qualified/eligible candidates)

  - System will pick who grades it

    - First come, first serve of whoever’s eligible

  - One click to hire a grader - don’t need to email each eligible grader one-by-one

  - On the student side, they need to register to become a potential grader

    - Must provide valid GPA

    - Must provide official grades from certain courses

  - Instructor gets a ‘Publish’ button that:

    - After downloading student submissions, instructors can upload submissions and graders can see those and grade them

  - External web app = graderfinder that is linked in Canvas

- User Story 2 - Button on students’ Canvas dashboard to register as a potential grader (up to IT) rather than in the Course module alone

  - Information is exported to Graderfinder

  - Function that takes in two parameters:

    - Input information, graduation year, which courses have been taken, etc.

    - (Future iteration may retrieve this information from Canvas/myFIU database)

    - Grading dashboard(?), pick potential assignments to grade

- User Story 3 - Create graderfinder website that is hosted separately/in its own domain? (Which will be linked as an app in Canvas, similar to Turnitin/ePearson textbook/Google Drive)

  - graderfinder.cs.fiu.edu:3000

  - Authentication through Canvas

- User Story 4 - Return grades from Canvas - either:

  - Re-upload submissions button (with graderfinder annotation perhaps) OR

  - Canvas Grade Web API:

    - https://canvas.instructure.com/doc/api/submissions.html