Sprint Backlog Grooming Meeting Minutes:

Attendees:

- Senior Project

  - Nicholas Delamo

  - Enrique Rodicio

  - Justin Cabrera

  - Phillip Nguyen

  - Damian Torrens

- Capstone 1

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:30 PM

End time: 7:48 PM

The following user stories were created/discussed/refined/prioritized.

- Enrique Rodicio, Justin Cabrera

  - User Story 1 - Generate a dummy database of students, ta accounts, and teachers that can be retrieved by the canvas system. (5 pts)

  - User Story 2 - Create methods to assign a ta to a teacher’s assignment within their class. (5 pts)

  - User Story 3 - Create a page to display the methods mentioned in story 2 on the front end for users. (5 pts)

  - User Story 4 - create page that takes new grader’s gpa, prerequisite courses, and grades for those courses (7 pts)

- Leila Adaza, William Padron, David Paez, Cheska Sy

  - User Story 5 - Button on students’ Canvas dashboard to register as a potential grader rather than in the Course module alone (21 pts)

    - Design a more refined/professional wireframe using Adobe XD

    - Help create documentation for

      - User Story 6 - Use case diagram/s

      - User Story 7 - Class diagram/s

      - User Story 8 - Database schema/s

      - User Story 9 - Activity diagram/s

      - User Story 10 - Sequence diagram/s

    - Design/create mockups for the following functions:

      - Input information, graduation year, which courses have been taken, etc.

      - Grading dashboard, where students can pick potential assignments to grade based on requirements

- Nicholas Delamo, Damian Torrens, Phillip Nguyen

  - User Story 11 - Save progress of the grading in a separated database (Either partial or by parts) (7 pts.)

  - User Story 12 - Re-upload submissions button (with graderfinder annotation perhaps) OR Canvas Grade Web API:

    - https://canvas.instructure.com/doc/api/submissions.html (8 pts.)

  - User Story 13 - Return grades with comments to instructor in Canvas (7 pts.)