Sprint Planning Meeting Minutes:

Attendees:

- Senior Project:

  - Justin Cabrera

  - Enrique Rodicio

  - Phillip Nguyen

  - Damian Torrens

  - Nicolas Delamo

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 5:30 PM

End time: 6:00 PM

After discussion, the velocity of the team was estimated to be 40

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Stories:

- 1. Set up a GitHub repository

- 2. Read about LTI specification and find out how it works

- 3. Learn how to use Ruby programming language

- 4. Determine how to notify graders/do the matching (for example, Uber)

  - Notifications for assignments available, instructor choosing them, and reviewed

- 5. Create basic documentation

  - Overview, Purpose, Problem it tries to solve, refer to documentation used

- 6. Design grader rating system

The team members indicated their willingness to work on the following user stories.

- All team members

  - 2. Read about LTI specification and find out how it works

  - 3. Learn how to use Ruby programming language

  - 5. Create basic documentation

- Enrique

  - 1. Set up a GitHub repository

  - 4. Determine how to notify graders/do the matching (for example, Uber)

Prototype:

- Instructor publishing grading assignment is complete

- GitHub repository will be shared by product owner

Requirements:

- As a first step, the system will determine who is eligible for the position.

- Instructor can recur grader to grade all assignments, or different graders for each assignment

- Minimum requirements:

- Start with a rating system (similar to Uber, Airbnb, Yelp, etc.)

  - Star-based, reviews

- Grader matching based on Erica’s minimum requirements specified in email

  - All graders must have at least a 2.5 GPA and have achieved at least a B or higher in the course that they are trying to be a grader for

  - Any sophomore can grade 1000 level courses

  - Any junior can grade 2000 level courses

  - Any senior can grade 3000 level courses

- Retrieve requirements from either Canvas database or allow student to self-report

- Instructor should be able to rate the grader’s ability and reassign the task to another grader until the instructor is satisfied with the task

- Notify graders of new available assignments and instructors of incoming potential graders