Sprint Planning Meeting Minutes:

Attendees:

- Senior Project:

  - Nicholas Delamo

  - Damian Torrens

  - Phillip Nguyen

  - Justin Cabrera

  - Enrique Rodicio

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:45 PM

End time: 8:11 PM

After discussion, the velocity of the team was estimated to be 40 pts.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story <Enter the number and title of the user story>

The team members indicated their willingness to work on the following user stories.

- Enrique Rodicio, Justin Cabrera

  - User Story 1 - Generate a dummy database of students, ta accounts, and teachers that can be retrieved by the canvas system. (5 pts)

  - User Story 2- Create methods to assign a ta to a teacher’s assignment within their class. (5 pts)

  - User Story 3- Create a page to display the methods mentioned in story 2 on the front end for users. (5 pts)

  - User Story 4 - create page that takes new grader’s gpa, prerequisite courses, and grades for those courses (7 pts)

- Leila Adaza, William Padron, David Paez, Cheska Sy

  - User Story 5 - Button on students’ Canvas dashboard to register as a potential grader rather than in the Course module alone (21 pts)

    - Design a more refined/professional wireframe using Adobe XD

    - Help create documentation for

      - User Story 6 - Use case diagram/s

      - User Story 7 - Class diagram/s

      - User Story 8 - Database schema/s

      - User Story 9 - Activity diagram/s

      - User Story 10 - Sequence diagram/s

    - Design/create mockups for the following functions:

      - Input information, graduation year, which courses have been taken, etc.

      - Grading dashboard, where students can pick potential assignments to grade based on requirements

- Nicholas Delamo, Damian Torrens, Phillip Nguyen

  - User Story 11 - Save progress of the grading in a separated database (Either partial or by parts) (7 pts.)

  - User Story 12 - Re-upload submissions button (with graderfinder annotation perhaps) OR Canvas Grade Web API:

    - https://canvas.instructure.com/doc/api/submissions.html (8 pts.)

  - User Story 13 - Return grades with comments to instructor in Canvas (7 pts.)