Sprint Planning Meeting Minutes:

Attendees:

- Senior Project:

  - Nicholas Delamo

  - Phillip Nguyen

  - Enrique Rodicio

  - Damian Torrens

  - Justin Cabrera

- Capstone 1:

  - William Padron

  - David Paez

  - Cheska Sy

  - Leila Adaza

Start time: 8:10 PM

End time: 8:25 PM

After discussion, the velocity of the team was estimated to be 24.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 13 - Return grades with comments to instructor in Canvas

  - Phillip, Nicholas, and Damian

  - (UI less important)

  - How grades can actually be returned back to Canvas (even if in console)

- User Story 2 - Create methods to select assignments grader is eligible for

  - Enrique and Justin

  - (UI less important)

- User Story 5 - Continue working on Use Case diagrams to make more comprehensive and cover edge cases; think about all possible scenarios

  - Capstone 1 team

The team members indicated their willingness to work on the following user stories.

- Enrique and Justin

  - User Story 2 - Create methods to select assignments grader is eligible for [8 pts]

- Will, David, Cheska, and Leila

  - User Story 5 - Continue working on Use Case diagrams to make more comprehensive and cover edge cases; think about all possible scenarios [8 pts]

- Phillip, Nicholas, and Damian

  - User Story 13 - Return grades with comments to the instructor in Canvas [8 pts.]