Sprint Planning Meeting Minutes:

Attendees:

- Senior Project:

  - Nicholas Delamo

  - Justin Cabrera

  - Damian Torrens

  - Phillip Nguyen

  - Enrique Rodicio

- Capstone I:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:46 PM

End time: 7:53 PM

After discussion, the velocity of the team was estimated to be 32 pts.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1 - Implement way for graders to apply to grade an assignment

- User Story 2- Implement Master courses rather than generic courses for teachers

- User Story 3 - Create additional documentation for GraderFinder workflow

  - Alternative use case diagram for scenario in which app is fully integrated in Canvas

  - Sequence diagram for professor’s view

  - Class diagram

- User Story 13 - Return grades with comments to instructor in Canvas

The team members indicated their willingness to work on the following user stories.

- Enrique and Justin

  - User Story 1 (8 pts)

  - User Story 2 (8 pts)

- Will, David, Cheska, and Leila (Capstone I)

  - User Story 3 (8 pts)

- Phillip, Nicholas, and Damian

  - User Story 13 (8 pts)