Sprint Planning Meeting Minutes:

Attendees:

- Senior Project:

  - Nicholas Delamo

  - Enrique Rodicio

  - Justin Cabrera

  - Phillip Nguyen

  - Damian Torrens

- Capstone I:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 8:02 PM

End time: 8:15 PM

After discussion, the velocity of the team was estimated to be 24 points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1 - Allow instructor to select grader instead of first come first serve

- User Story 2 - LTI App demo by next Monday (Backlog grooming Meeting)

- User Story 3 - Improve class diagram based on PO’s previous feedback

  - Replace current fields with fields from SQL Canvas table

  - Create alternative, streamlined use case diagram for LTI implementation

The team members indicated their willingness to work on the following user stories.

- Enrique and Justin

  - User Story 1 (8 pts)

- William, David, Leila, and Cheska (Capstone 1)

  - User Story 3 (8 pts)

- Phillip, Damian, and Nicholas

  - User Story 2 (8 pts)