Sprint Planning Meeting Minutes:

Attendees:

- Senior Project:

  - Nicholas Delamo

  - Enrique Rodicio

  - Justin Cabrera

  - Damian Torrens

  - Phillip Nguyen

- Capstone I:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:30 PM

End time: 7:52 PM

After discussion, the velocity of the team was estimated to be 40.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1

  - Write information for user manual

  - Fill out content for installation

  - Finish sprint reviews

  - Finalize user design interface by compiling the screenshots of the product

  - Reformat user stories to follow “As a user/developer, I want to do X to achieve Y.”

- User Story 2

  - Explain additional tables and describe the Canvas system architecture for System Design documentation section

- User Story 3

  - Work on individual posters

- User Story 4

  - Finish LTI app demo along with documentation

- User Story 5

  - Work on UI of graderfinder

The team members indicated their willingness to work on the following user stories.

- William Padron, David Paez, Leila Adaza, Cheska Sy

  - User Story 1 (8 points)

- Enrique Rodicio, Justin Cabrera

  - User Stories 4 and 5

- Phillip Nguyen, Damian Torrens, Nicholas Delamo

  - User Story 4

- Senior Project

  - User Story 2 and 3