Sprint Retrospective Meeting Minutes

Attendees:

- Senior Project:

  - Enrique Rodicio

  - Nicholas Delamo

  - Phillip Nguyen

  - Damian Torrens

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:52 PM

End time: 7:59 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No, there was a lot of setup work. We should be more accurate on the coming sprints

- Did we do a good job estimating the points (time required) for each user story?

  - No, the environment setup times were much longer than expected universally for all team members.

- Did each team member work as scheduled?

  - Yes, each team worked on the designated amount of time for their class.

What went right?

- Everyone currently has the canvas environment setup.

- Good clarification from the product owner Dr. Pan.

- Everyone attends the meetings regularly and in time.

How to address the issues in the next sprint?

- How to improve the process?

  - Break down the user stories to more granular details and smaller tasks to make it easier to assign to different team members

  - Improve communication among team members

- How to improve the product?

  - Implement more features to meet the requirements of the minimum viable product