Sprint Retrospective Meeting Minutes

Attendees:

- Senior Project:

  - Nicholas Delamo

  - Enrique Rodicio

  - Phillip Nguyen

  - Damian Torrens

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 8:04 PM

End time: 8:15 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No

- Did we do a good job estimating the points (time required) for each user story?

  - No, we should have allocated more points to each user story as each one turned out to be more difficulty

- Did each team member work as scheduled?

  - Not all groups completed their assigned user stories

What went right?

- Most team members were regularly on time/present for daily meetings

- Project artifacts were produced and approved by the Product Owner

How to address the issues in the next sprint?

- How to improve the process?

  - Reduce the velocity

  - Work more efficiently as a team, delegate tasks more easily

- How to improve the product?

  - Add more essential features to get closer to fulfilling Product Owner’s requirements for Minimum Viable Product

  - Improve the rudimentary html and css of new files added