Sprint Retrospective Meeting Minutes

Attendees:

- Senior Project:

  - Damian Torrens

  - Enrique Rodicio

  - Justin Cabrera

  - Phillip Nguyen

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 8:08 PM

End time: 8:14 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We did 67% well!

- Did we do a good job estimating the points (time required) for each user story?

  - Yes.

- Did each team member work as scheduled?

  - No, only 2 of the assigned 3 user stories were completed

What went right?

- Most people showed up for daily meetings

- Increased our developer velocity and improved estimation of user story points

- Progress was made for implementing courses and assignments.

- More diagrams for final presentation

How to address the issues in the next sprint?

- How to improve the process?

  - Refer to Canvas API Documentation more and ask team/product owner more questions.

- How to improve the product?

  - Implement more features

  - Add more validation for input

  - Allow the professor to input more than one course at a time

  - Could always use more documentation and artifacts