Sprint Retrospective Meeting Minutes

Attendees:

- Senior Project:

  - Nicholas Delamo

  - Damian Torrens

  - Enrique Rodicio

  - Justin Cabrera

  - Phillip Nguyen

- Capstone I:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:53 PM

End time: 7:55 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No

- Did we do a good job estimating the points (time required) for each user story?

  - No, we were only able to finish 16 of the 24 points

- Did each team member work as scheduled?

  - No. Some user stories were not completed

What went right?

- Most people attended meetings on time and regularly

- All diagrams made by Capstone I were completed successfully and approved by PO

- Professor approved User Story I

How to address the issues in the next sprint?

- How to improve the process?

  - Ask the professor more clarifying questions to get unstuck at an earlier stage

  - Communicate with teammates more effectively

- How to improve the product?

  - Troubleshoot bugs when opening grader information

  - Integrate LTI app functionality