Sprint Retrospective Meeting Minutes

Attendees:

- Senior Project:

  - Nicholas Delamo

  - Enrique Rodicio

  - Damian Torrens

  - Phillip Nguyen

  - Justin Cabrera

- Capstone I:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:56 PM

End time: 8:01 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No, some user stories were more complicated than expected

- Did we do a good job estimating the points (time required) for each user story?

  - We were slightly off in estimating the points for each user story, as we were only able to complete the majority of ⅔ of the user stories.

- Did each team member work as scheduled?

  - Yes, all team members pitched in for their stories.

What went right?

- Most people attended daily meetings on time

- Professor accepted progress on all user stories

- Improved teamwork overall

How to address the issues in the next sprint?

- How to improve the process?

  - Clarify questions earlier and ask for feedback from PO

  - Communicate with teammates more frequently

- How to improve the product?

  - Integrate LTI demo into actual GraderFinder app

  - Create submission page for students submitting assignment from Canvas

  - Use submission tokens to have proper access to gradebook.

  - Complete final documentation, adding remaining sprint reviews, user manual, and installation.

  - Complete User registration in the LTI app.