Sprint Review Meeting Minutes

Attendees:

- Senior Project:

  - Nicholas Delamo

  - Enrique Rodicio

  - Damian Torrens

  - Phillip Nguyen

  - Justin Cabrera

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:30 PM

End time: 8:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story 1 - Add new users

- User Story 4 - Create form to take new grader’s gpa, prerequisite courses, and grades for those courses

- User Story 6 - Use case diagram

- User Story 10 - Sequence diagram

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- Senior Project - Enrique Rodicio,

  - User Story 2 - Create methods to assign a ta to assignment

  - User Story 3 - Create a page to display the User story 2 methods

- Nicholas Delamo, Damian Torrens, Phillip Nguyen

  - User Story 11 - Save progress of the grading in a separated database (Either partial or by parts) (7 pts.)

  - User Story 12 - Re-upload submissions button (with graderfinder annotation perhaps) OR Canvas Grade Web API:

    - https://canvas.instructure.com/doc/api/submissions.html (8 pts.)

  - User Story 13 - Return grades with comments to instructor in Canvas (7 pts.)

  - User Story 14 - Have notifications set for deadlines with assignments that graders have agreed to grade

- Capstone 1 - Leila Adaza, Cheska Sy, David Paez, William Padron

  - User Story 5 - Documentation/diagrams for Student Grader Registration Button:

    - User Story 7 - Class diagram/s

    - User Story 8 - Database schema/s

    - User Story 9 - Activity diagram/s