Sprint Review Meeting Minutes

Attendees:

- Senior Project:

  - Damian Torrens

  - Enrique Rodicio

  - Justin Cabrera

  - Phillip Nguyen

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:40 PM

End time: 8:07 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story 2 - Create methods to select assignments grader is eligible for

  - Enrique and Justin

  - (UI less important)

- User Story 5 - Continue working on Use Case diagrams to make more comprehensive and cover edge cases; think about all possible scenarios

  - Capstone 1 team

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 13 - Return grades with comments to instructor in Canvas

  - Phillip, Nicholas, and Damian

  - (UI less important)

  - How grades can actually be returned back to Canvas (even if in console)

- How this should be reflected on the user story definition in Mingle:

  - Refer to Canvas API documentation more often