Sprint Review Meeting Minutes

Attendees:

- Senior Project:

  - Nicholas Delamo

  - Enrique Rodicio

  - Damian Torrens

  - Justin Cabrera

  - Phillip Nguyen

- Capstone I:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:30 PM

End time: 7:45 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1 - Implement way for graders to apply to grade an assignment

- User Story 3 - Create additional documentation for GraderFinder workflow

  - Sequence diagram for professor’s view

  - Class diagram

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 13 - Return grades with comments to instructor in Canvas

  - Showcase LTI app in Backlog Grooming meeting Monday 11/2