Daily Scrum Meeting Minutes - Day 2:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 7:40PM

End time: 7:55PM

Veronica Parra:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Cloned repo, read documentation

- What is planned to be done until the next scrum meeting?

  - Set up Docker and watch tutorial on how to use it

- What are the hurdles?

  - none

Diane Abdullah:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Cloned repo, began to review video on Docker

- What is planned to be done until the next scrum meeting?

  - Finish video on Docker, set up Docker container, review GraphQL technology

- What are the hurdles?

  - Time management for learning new technologies

Carlos A. Barbachano:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Cloned the repo, set up Docker container, started learning relevant technologies(TypeScript, GraphQL)

- What is planned to be done until the next scrum meeting?

  - Keep learning the technologies, try to resolve issues with database connection with the reactjs app

- What are the hurdles?

  - Creating the admin users to log into the app

Edgar Bermudez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Setting up project: includes cloning repository, installing dockers, installing node.js.

- What is planned to be done until the next scrum meeting?

  - Finish setting up the project

- What are the hurdles?

  - Dockers Desktop, which contains Docker Compose to run the project, doesn’t install on my current version of Windows. I have to update Windows to the latest version.

Jessica Moreno:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - I cloned the github repository onto my local computer. I also installed dependencies and have the frontend running.

- What is planned to be done until the next scrum meeting?

  - Review the deliverable documents and finish setting up the project

- What are the hurdles?

  - Unable to create a new user for the database due to a node module not being found when doing yarn seed

Mariella Alejandra Massuh:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Project setup: Cloned repo. Started reading documentation.

- What is planned to be done until the next scrum meeting?

  - Review documentation and setup Docker

- What are the hurdles?

  - No current hurdles.

Martyn Mallo:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Setup project: Cloned the github repo and also started reading the documentation and deliverables

- What is planned to be done until the next scrum meeting?

  - Set up project and finalize reviewing of deliverables by previous team

- What are the hurdles?

  - Difficulty creating a user using the yarn seed command due to node module errors

Lloyd Isaac:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Cloned repo, began to review video on Docker

- What is planned to be done until the next scrum meeting?

  - Finish video on Docker, set up Docker container, review GraphQL technology

- What are the hurdles?

  - Time management for learning new technologies

  - Need to understand postgresql