Daily Standup - Day 3:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 6:15pm

End time: 6:30pm

Veronica Parra:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on installing docker

- What is planned to be done until the next scrum meeting?

  - Finish installing docker and run the mathbotics app

- What are the hurdles?

  - Ran into some issues regarding docker installation. The hyper-v windows feature needed to be enabled but windows has a bug that it may or may not allow you to install it. Will try to update windows version.

Diane Abdullah:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Installed Docker, watched video to get acquainted with technology

- What is planned to be done until the next scrum meeting?

  - Finish video on Docker and move on to GraphQL

- What are the hurdles?

  - Ran into some installation issues with Docker so took up a little more time than I anticipated

Carlos A. Barbachano:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Bug FIxes(schema.prisma fix)

  - Became more familiar with the codebase

- What is planned to be done until the next scrum meeting?

  - Keep fixing bugs, get user generation up and running

- What are the hurdles?

  - Understanding the code base and the technologies.

  - Can’t create user still with the yarn seed script in the docs

Edgar Bermudez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Resolving conflicts with Dockers Desktop for Windows to run the project.

- What is planned to be done until the next scrum meeting?

  - Have the project running, at least the frontend portion.

- What are the hurdles?

  - Unable to install Dockers Desktop for Windows to run the project.

Jessica Moreno:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Review the documentation and deliverables

- What is planned to be done until the next scrum meeting?

  - Finish reviewing deliverable documents and finish setting up the project

- What are the hurdles?

  - Still unable to create a new user for the database due to a node module not being found when doing yarn seed

Mariella Alejandra Massuh:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Review documentation

- What is planned to be done until the next scrum meeting?

  - Set up Docker

- What are the hurdles?

  - Updating windows machine to run Docker

Martyn Mallo:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Docker setup completed

  - Familiarize myself with languages and technologies used in the project

- What is planned to be done until the next scrum meeting?

  - Continuation of learning the languages and technologies

- What are the hurdles?

  - Difficulty creating a user using the yarn seed command due to node module errors

Lloyd Isaac:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Setup docker container, and played a bit with graphql

- What is planned to be done until the next scrum meeting?

  - I plan on trying to create an admin user

- What are the hurdles?

  - Currently Ive been keeping up with the help email thread concerning creating an admin user and I feel this is something I will need some help with.