Daily Standup - Day 6:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 3:00pm

End time: 3:30pm

Veronica Parra:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finished setting up environment, read up more on graphql

- What is planned to be done until the next scrum meeting?

  - Create new user to interact with ui

- What are the hurdles?

  - Had to install yarn into backend

Diane Abdullah:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finish environment set up on VSCode

- What is planned to be done until the next scrum meeting?

  - Create new user to interact with interface

- What are the hurdles?

  - Had to reinstall yarn into backend

Carlos A. Barbachano:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Kept learning the technologies

- What is planned to be done until the next scrum meeting?

  - Familiarize myself with the code and the application

- What are the hurdles?

  - Code is not well commented

Edgar Bermudez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Setting up project Environment

- What is planned to be done until the next scrum meeting?

  - Familiarize myself with the project

- What are the hurdles?

  - Couple issues with admin creation.

Jessica Moreno:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Learn Docker

- What is planned to be done until the next scrum meeting?

  - Learn GraphQL

- What are the hurdles?

  - none

Mariella Alejandra Massuh:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continue environment setup and working through docker tutorial

- What is planned to be done until the next scrum meeting?

  - Working through environment setup

- What are the hurdles?

  - Admin creation and going through code without comments

Martyn Mallo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Learn Front End Technologies, and got Familiar with FrontEnd

- What is planned to be done until the next scrum meeting?

  - Start learning backend technologies

- What are the hurdles?

  - none

Lloyd Isaac:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finish environment set up on VSCode

- What is planned to be done until the next scrum meeting?

  - Create new user to interact with interface

- What are the hurdles?

  - none