Sprint 1 Backlog Grooming Meeting Minutes:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 6:20PM

End time: 7:20PM

The following user stories were created/discussed/refined/prioritized.

- Setup Development Environment - Story Point 5

- Bug: Fix yarn install command - Story Point 3 - Martyn

  - - As an engineer, I should be able to run yarn install to set up backend

- Bug: Fix stuck on loading screen - Story Point 3 - Martyn, Carlos

  - - As an engineer, I should be able to immediately load screen

- Bug: Fix yarn gen command - Story Point 3 - Martyn

  - - As an engineer, I should be able to generate the gql type and prisma files

- Bug: Fix yarn seed command - Story Point 3 - Martyn

  - - As an engineer, I should be able to create an admin/users

- Bug: Fix prisma.schema file syntax - Story Point 3 - Carlos

  - - As an engineer, I should be able to have a schema of the database

- Feature: Allow Windows OS Development - Story Point 5 - Martyn

  - - As an engineer, I should be able to develop in a Windows OS environment

- Spike: Research and Learn Relevant Technologies - Story Point 8