Sprint 1 Review Meeting Minutes

Attendees:

Gregory Reis - Product Owner

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 6:30pm

End time: 7:00pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

1. Clone Github Repository - Story Point 1

- As an engineer, I should be able to clone and push to a remote repository

- As an engineer, I should be able to version control my code by branching and making pull requests.

2. Setup Trello for Engineering team - Story Point 1

- As an engineer, I should see stories which are assigned to me through a kanban board

- As a product manager I should be able to view all the current stories, backlog tasks and work already done.

3. Read existing documentation - Story Point 3

- As an engineer, I should understand the given codebase and know which developing environment to begin developing in.

4. Setup Development Environment - Story Point 5

- As an engineer, I should be able to begin developing within an environment and install needed dependencies/tools: npm, Node, TypeScript, Docker, GraphQL.

5. Spike: Research and Learn Relevant Technologies - Story Point 8

- As an engineer, I should be able to understand and begin developing with the following technologies: npm, Node, TypeScript, Docker, GraphQL, React, PostgreSQL, Jest.

6. Bug: Fix yarn install command - Story Point 3

- As an engineer, I should be able to run yarn install to set up backend

7. Bug: Fix stuck on loading screen - Story Point 3

- As an engineer, I should be able to immediately load screen

8. Bug: Fix yarn gen command - Story Point 3

- As an engineer, I should be able to generate the gql type and prisma files

9. Bug: Fix yarn seed command - Story Point 3

- As an engineer, I should be able to create an admin/users

10. Bug: Fix prisma.schema file syntax - Story Point 3

- As an engineer, I should be able to have a schema of the database

11. Feature: Allow Windows OS Development - Story Point 5

- As an engineer, I should be able to develop in a Windows OS environment

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- None