Sprint 1 Planning Meeting Minutes:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 1:00 pm

End time:  2:00 pm

After discussion, the velocity of the team was estimated to be 81.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

1. Clone Github Repository - Story Point 1

- As an engineer, I should be able to clone and push to a remote repository

- As an engineer, I should be able to version control my code by branching and making pull requests.

2. Setup Trello for Engineering team - Story Point 1

- As an engineer, I should see stories which are assigned to me through a kanban board

- As a product manager I should be able to view all the current stories, backlog tasks and work already done.

3. Read existing documentation - Story Point 3

- As an engineer, I should understand the given codebase and know which developing environment to begin developing in.

4. Setup Development Environment - Story Point 1

- As an engineer, I should be able to begin developing within an environment and install needed dependencies/tools: npm, Node, TypeScript, Docker, GraphQL.

5. Spike: Research and Learn Relevant Technologies - Story Point 5

- As an engineer, I should be able to understand and begin developing with the following technologies: npm, Node, TypeScript, Docker, GraphQL, React, PostgreSQL, Jest.

The team members indicated their willingness to work on the following user stories.

- Carlos A. Barbachano

  - 1. Clone Github Repository - Story Point 1

  - 3. Read existing documentation - Story Point 3

  - 4. Setup Development Environment - Story Point 1

  - 5. Spike: Research and Learn Relevant Technologies - Story Point 5

- Martyn Mallo

  - 1. Clone Github Repository - Story Point 1

  - 3. Read existing documentation - Story Point 3

  - 4. Setup Development Environment - Story Point 1

  - 5. Spike: Research and Learn Relevant Technologies - Story Point 5

- Jessica Moreno

  - 1. Clone Github Repository - Story Point 1

  - 3. Read existing documentation - Story Point 3

  - 4. Setup Development Environment - Story Point 1

  - 5. Spike: Research and Learn Relevant Technologies - Story Point 5

- Edgar Bermudez

  - 1. Clone Github Repository - Story Point 1

  - 3. Read existing documentation - Story Point 3

  - 4. Setup Development Environment - Story Point 1

  - 5. Spike: Research and Learn Relevant Technologies - Story Point 5

- Diane Abdullah

  - 1. Clone Github Repository - Story Point 1

  - 3. Read existing documentation - Story Point 3

  - 4. Setup Development Environment - Story Point 1

  - 5. Spike: Research and Learn Relevant Technologies - Story Point 5

- Lloyd Isaac

  - 1. Clone Github Repository - Story Point 1

  - 3. Read existing documentation - Story Point 3

  - 4. Setup Development Environment - Story Point 1

  - 5. Spike: Research and Learn Relevant Technologies - Story Point 5

- Mariella Alejandra Massuh

  - 1. Clone Github Repository - Story Point 1

  - 2. Setup Trello for Engineering team - Story Point 1

  - 3. Read existing documentation - Story Point 3

  - 4. Setup Development Environment - Story Point 1

  - 5. Spike: Research and Learn Relevant Technologies - Story Point 5

- Veronica Parra

  - 1. Clone Github Repository - Story Point 1

  - 3. Read existing documentation - Story Point 3

  - 4. Setup Development Environment - Story Point 1

  - 5. Spike: Research and Learn Relevant Technologies - Story Point 5