Daily Scrum Meeting Minutes - Day One:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 2:00pm

End time: 2:15pm

Diane Abdullah:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Attended Sprint Retrospective meeting and review

  - Attended Sprint Planning meeting

  - Finished GraphQL/Node tutorial

- What is planned to be done until the next scrum meeting?

  - Start on Apollo/React tutorial

  - Schedule collaboration sessions with team

- What are the hurdles?

  - none

Alejandra Massuh:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Attended Sprint Retrospective meeting and review.

  - Attended Sprint Planning Meeting.

- What is planned to be done until the next scrum meeting?

  - Become familiar with front end technologies

  - Schedule collaboration and pair programming sessions

- What are the hurdles?

  - none

Veronica Parra:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed previous sprint 1 with PO and team

  - Planned for Sprint 2 with PO and team

- What is planned to be done until the next scrum meeting?

  - Set up pair programming sessions with team.

  - Familiarize with Netlify and TravisCI

- What are the hurdles?

  - None

Carlos A. Barbachano :

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Familiarized more with backend technologies and JWT authentication

  - Prepared for sprint 2 with team and product owner

- What is planned to be done until the next scrum meeting?

  - Start working on logout functionality

  - Add courses page to admin user

- What are the hurdles?

  - None

Edgar Bermudez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed previous sprint and planned sprint 2 with Product Owner.

- What is planned to be done until the next scrum meeting?

  - Begin with Log Out button functionality or add course page for admin

- What are the hurdles?

  - none

Lloyd Isaac:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Created users in database

- What is planned to be done until the next scrum meeting?

  - Implement guardian creation for students [FrontEnd]

  - Polish the codebase for the frontend, apply linting, formatting, etc.

- What are the hurdles?

  - NONE

Martyn Mallo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished reviewing back end technologies

- What is planned to be done until the next scrum meeting?

  - Work on fixing edit button

- What are the hurdles?

  - None

Jessica Moreno:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished watching GraphQL videos

- What is planned to be done until the next scrum meeting?

  - Work on setting guardian addition

- What are the hurdles?

  - none