Daily Scrum Meeting Minutes - Day Ten:

Attendees:

Carlos A. Barbachano – Senior Project

Martyn Mallo – Senior Project

Jessica Moreno - Senior Project

Edgar Bermudez – Capstone 1

Diane Abdullah – Capstone 1

Lloyd Isaac – Capstone 1

Mariella Alejandra Massuh – Capstone 1

Veronica Parra – Capstone 1

Start time: 7:30pm

End time: 7:45pm

Veronica Parra:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Researched more on Heroku deployment for monorepos

  - Continued to get deployment to work

- What is planned to be done until the next scrum meeting?

  - Meet with team and PO to complete Sprint Review

  - Meet with team to complete Sprint Retrospective

- What are the hurdles?

  - Deploying with monorepos

Carlos Barbachano:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met with previous developer of the app

  - Worked on logout in the backend

  - Redirected logout button in the frontend to login page

  - Met with product owner for sprint review

- What is planned to be done until the next scrum meeting?

  - Prepare for sprint three

- What are the hurdles?

  - none

Diane Abdullah:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Research new video regarding twj logout functionality

  - Sprint Review Meeting

- What is planned to be done until the next scrum meeting?

  - Continue jwt research to get log out to work

  - Sprint Planning meeting

- What are the hurdles?

  - Log out functionality

Edgar Bermudez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked in log out functionality

  - Met with Product Owner

- What is planned to be done until the next scrum meeting?

  - Research and keep working on developing log out functionality

- What are the hurdles?

  - Thinking of solutions for log out

Jessica Moreno:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Guardian View - modal and tab

  - Collab session with the team and David

- What is planned to be done until the next scrum meeting?

  - Guardian view - table and invitation

- What are the hurdles?

  - none

Martyn Mallo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Do more research with heroku to figure out deployment

  - Demoed the application to PO

- What is planned to be done until the next scrum meeting?

  - Continue doing research for deployment

- What are the hurdles?

  - Deployment with Docker images

Mariella Alejandra Massuh:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Research GraphQL

- What is planned to be done until the next scrum meeting?

  - Review how to delete student information after completing the course

- What are the hurdles?

  - none

Lloyd Isaac:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

Made an effort to understand graphql relationships to tie an existing guardian to an existing student

- What is planned to be done until the next scrum meeting?

  - Meet with team to complete Sprint grooming

- What are the hurdles?

  - None